# Project Manager Meetings

Project Manager Meetings

Members:

Summary of PM/DPM Meeting: 09/02/26

Summary of PM/DPM Meeting: 16/02/26

Summary of PM/DPM Meeting: 23/02/26

## Members:

Elizabeth - SA - Team A - Pm

Humd - SA - Team A - DPm

Rohit - CA - Team B-  Pm

Hetal - CA - Team B - DPm

Furqan - PU - Team C - Pm

James - PU - Team C - DPm

## Summary of PM/DPM Meeting: 09/02/26

What was discussed:

- Implementing REST API

- All three teams are using Java

- Docker container to connect Java and connect with the desktop front-end

- Finish three days in advance (12 pm 24th of Feb)

- Team A and B will be using a desktop frontend (JSwing or FX) whilst Team C will be developing a locally-hosted web frontend (Electron) connected to a backend.

- Every team is on Analysis stage

- Agreed to have one component diagram

Questions to discuss next time:

- Docker container running locally - on desktop (no internet needed)

  - Will MondoDB be suitable? MySQL?

- SpringBoot is pretty heavy for the prototype. Should we consider changing from java to python and use Flask?

Questions for consultant:

- Ask if we should use web page or the desktop application

  - can do both

  - SA-desktop application

- Docker container to connect Java and connect with the desktop front-end

no interaction required in the report, what is public orders

Actions:

- Make Docker containers to run their subsystems (James (Team C), (Team A), (Team B).

## Summary of PM/DPM Meeting: 16/02/26

what was discussed:

- Methods from PU: sendEmails() , updateStatus()

- Methods from PU to CA:  processPayment()

- Methods from CA to PU: sendUpdatedStock(), getStock()

- Methods from SA: orderHistory()

- Methods from SA to CA: receiveLogin(), sendOrder(), creditLimit(), stockRequest(ID), balance(),

- Methods from SA to PU: catalogue()

Method Directions:

PU -> CA

CA <-> SA

SA -> CA

## Summary of PM/DPM Meeting: 23/02/26

what was discussed:

- CA needs to give updated stock availability to PU

- Rohit to split component diagram into 3 interface classes

- Rohit to make component diagram consistent for all teams

james: should we put variables/types in to help us later?

CA current component diagram:

## Summary of PM/DPM Meeting: 01/04/26

what was discussed:

- Displayed the code for interaction between subsystems

- Discussed how we will connect via Rest API

- On the 12th the code should be ready and fully functional

james: should we put variables/types in to help us later?

CA current component diagram:

SA current component diagram:

PU Current Component Diagram:

Clarifying note: The receiver parameter of sendEmail() should be a string array, not a string.

## Summary of meeting 09/03/2026

What was covered:

- programming deadlines

  - SA- no set deadlines yet (but still ahead of time: estimated finish early april)

  - CA- programming- 1st April,  a week and a half to put everything together and deploy- April 12th

  - PU-no set deadlines yet( but best estimate of a week) or 7th april

    - Stripe-payment processor

- weekly programmer meetings-ONLY THE PROGRAMMERS WORKING ON PACKAGES THAT HAVE OTHER SUBSYSTEM INTERACTIONS

  - time to be confirmed by this wednesday

- look at the brief / reading week lecture for a deeper understanding on the new deliverable

- No more PM/DPM meetings unless needed

## Programmer responsibilities;

IPOS-SA:

Nikki (+44 7368 317017) - IPOS-SA-reviews code and database part

Nizar (+44 7832 222474) - IPOS-SA- implementation and sequels

Afifa (+44 7427 831501) - IPOS-SA- testing part

IPOS-CA:

Rohit (+44 7882 007698) - IPOS-CA-CUST, IPOS-CA-SALES

Hetal (+44 7818 891974) - IPOS-CA-STOCK, IPOS-CA-USER

Ahmed (+44 7943 577377) - IPOS-CA-ORD

Wasil (+44 7375 960383) -IPOS-CA-TEMPLATES, IPOS-CA-RPT

IPOS-PU:

james (+44 7398 986679) - IPOS-PU-COMMS

dawud (+44 7756 056436) + haris(+44 7432 415852) - IPOS-PU-SALES

bahja(+44 7438 114650) - IPOS-PU-MEMBERS

huzefa(+44 7538 492669) - IPOS-PU-PRM

faisal(+973 3403 0303) - IPOS-PU-RPT

furqan (+44 7850 256110) - IPOS-PU-GUI